Status Report Week 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Junmin Yee |  |  |  | Jan 17, 2020 |
| Name |  |  |  | Date |

Work completed during the current week:

Finished prototype lesson

Implemented answer validation for prototype

Completed prototype

Started question generation

Work to be completed during the following week:

Finish question generation

Implement lesson hierarchy

Implement lesson mastery

Implement progress bar for lessons

Issues and potential solutions found during the current week:

Random number generator for questions not working – synchronize lock for number generation

Upgrade Xamarin to new version causes Android API incompatibility