Status Report Week 3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Junmin Yee |  |  |  | Jan 24, 2020 |
| Name |  |  |  | Date |

Work completed during the current week:

Finished question generation

Implemented progress bar for lessons

Started lesson hierarchy

Work to be completed during the following week:

Finish lesson hierarchy

Implement lesson mastery

Refactor lesson pages

Issues and potential solutions found during the current week:

Upgrade Xamarin to new version causes Android API incompatibility