Status Report Week 5

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Junmin Yee |  |  |  | Feb 06, 2020 |
| Name |  |  |  | Date |

Work completed during the current week:

Implemented ability to quit from lesson without changes to mastery

Implemented initial test question generation

Work to be completed during the following week:

Setting up the SQLite database

Initial account creation and storage

Issues and potential solutions found during the current week:

Finding a way to use images as introduction lessons that are open for extension

Upgrading packages causes incompatibility issues – may require a change to use a higher API level