Status Report Week 7

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Junmin Yee |  |  |  | Feb 21, 2020 |
| Name |  |  |  | Date |

Work completed during the current week:

Upgraded API

Upgraded packages

Implemented database

Implemented account creation

Implemented account login

Work to be completed during the following week:

Implement password encryption

Implement testing out of lesson

Issues and potential solutions found during the current week:

Upgrading packages causes build issues – Switch to using VS19 (still not sure what changed)

Doing too much on UI thread